## Slide 1: Milestones
Full mockup on level 5
Online training for LhARA & recap of items
In-person training (at own leisure, if possible, on level 5)
Full mockup
Trial day/run through/dress rehearsal

## Slide 2: Suggested deadlines
- Move everything up from level 5
Full mockup
Learn how to use equipment
People can either come for level 5 or level 8 set up whenever they have the time
In person training
Procure all equipment
Decide on layout
Full mock-up ready
Level 5 mockup
Find a time before the trial after we have al equipment
About LhARA
Overview of the exhibit
Online training
- Full rehearsal with Imperial physics academics to test us
Rehearsal
Before
mid June
Before
mid-late June
End of May
Before
mid June
Mid-late June

## Slide 3: layout
Designed by Will Shields

## Slide 4: layout

## Slide 5: Backdrop
Designed by Darien Laird

## Slide 6: Landing page
Contact Darien with your role, name and headshot if you haven’t already!

## Slide 7: Clothing
Contact me if you have not received this survey or have issues with access

## Slide 8: Social media
Contact Calvin with up to 3 sentences describing your role and experience at LhARA