## Slide 1: Proposal document, planning and next steps

## Slide 2
Work in progress!
Not yet complete; Dion soliciting updates and revisions

## Slide 3: Status by section
To do:
  4 (!, me and Amato)
  Summative PM sections:
    A.8.5, A.8.6, A.8.7
Colin leading assembly of consistent set of:
  Costings
  Deliverables
  Milestones

## Slide 4: Planning
Goal:
  New complete draft for comment by Friday this week
Timeline:
  Complete document ready to initiate review by Lamont panel by Friday next week: 20May22
Tour de force from many people! Document is getting into very good shape.
Still work to do, but, we need to push on completion for 20May22.

## Slide 5: Next steps
Two strands:
ITRF:
  18May22: ITRF Advisory Committee meets:
    Ideally need ITRF – LhARA working methods document agreed
  25May22: STFC Internal “bid review”:
    Need agreed deliverables
    Caveat:
      We may need to adjust our programme, and therefore our deliverables etc., in resoponse to the outcome of the independent, international review (Lamont panel)
LhARA:
  Pass completed proposal document to Lamont panel;
  Work to support creation of ToR, date for review panel meeting, presentations, etc.
  Target from our side, get it done in June 2022

## Slide 6: Next steps continued
Disemination:
  Consider “glossy” printed version of proposal for the coffee table
  Need “2-page” document defining “key parameters” and ”key outcomes”:
    For ourselves; coordinating our communication
    For busy people to whom we wish to communicate our pitch