## Slide 1
WPB.6 Meeting
WPB.6 Milestones
William Shields
(william.shields@rhul.ac.uk)
05th November 2024

## Slide 2
BP1 Document Milestones
M6.2: Review of FFA de-risking R&D work; M42
  We will hold a key decision meeting to review and decide on the feasibility of the FFA design.
M6.4: FFA design review meeting; M27
  We will hold a meeting to review the current FFA design and examine the outstanding critical issues.
M6.5: Report on revised FFA optics and magnet design; M39
  The report will review the revised optics and magnet design that addresses critical issues raised in design review in M6.4. This will also include performance assessment with ions, space charge tracking assessment.
M6.6: Report on FFA concept feasibility; M47
  We will report on the feasibility of employing an FFA in the LhARA accelerator design. This will build on the report in M39 and include a cost and engineering assessment and FFA instrumentation assessment.