## Slide 1: ITRF/LhARA (re)scoping for bridging activity

## Slide 2: Backgound
PA2 bid
WAG profile:
Preconstruction R&D
Build

## Slide 3: ITRF/LhARA present guidance
Report on meeting at DL 23Jan24:
  J. Clarke, A. Giacca, A. Goulden, KL, M. Noro, H. Owen
Going forward:
  Prepare request for bridging funds:
    Request 2 years at £2M/year
    Plan for 2 years at £1M/year
    Recognise change in schedule:
      Prioritise work on Stage 1
      Prioritise investment in risk management
      Detailed plan to be developed;
        Needs to be presented as part of overall project, so still some pressure to complete 5-year plan
  Likely develop bid into Wave 5 of IF:
    Deadline October 2024
    Funding from October 2025

## Slide 4: Feedback on PA2 proposal to STFC Visions Team
Broad support
  High impact potential
  Could deliver step change
  Potential for broad reach
  Ambitious
But not selected
  Fit with international landscape unclear
  Potential for target community unclear
  Progress of first preliminary activity unclear (but only 9 months into 2 year project when written)
Now seeking access to bridging funds

## Slide 5: Seeding discussion in PB …
In preparation for meeting tomorrow at DL:
  Andy G, Hywel O, KL, CW
There is only one ITRF/LhARA …
  Need to simplify and streamline if we’re to make the best out of the bridging activity …

## Slide 6: Strategic partnerships
National:
  ASTeC, CLF, ISIS, MLC, Beatson, …
International:
  CERN, CNRS, ELI/ELIMED, HZDR, LMU, …

## Slide 7: Axioms
Define bridging programme to optimise delivery of:
BioPoP programme:
  National, international, natural & biomedical science communities
R&D programme to address key project risks:
  Capture
  Source
  FFA
  Instrumentation and throughput
Strategic national and international partnerships:
  E.g.:
    National: EPAC EA2, ISIS u/g
    International: ELI/ELIMED, LMU/HZDR, CERN

## Slide 8: Workpackages and headlines for bridging activity
Management
Source:
  ITRF/LhARA source
  Engagement with EPAC EA2, BioPoP and possibly ELIMED (LMU, HZDR)
Capture:
  Electron plasma lens
  Engagement with EPAC EA2, BioPoP and possibly ELIMED (LMU, HZDR)
Radiobiological science and technology:
  BioPoP programme
  Beyond state-of-the-art instrumentation, automation
    Ion-acoustic and gas curtain first and concrete exemplars
  End-station development and ongoing peer-group consultation
Design and integration:
  Complete realistic FFA design
Clinical engagement and impact