## Slide 1: Future Aims

## Slide 2: Critical Issues
Beam Uniformity
Shot-to-shot Variation
Control Survival
RCF Dose Calculation
Low Dose per Shot
Energy Selectivity
Improve Quality of Bio Results
Long-term Issues

## Slide 3: Baseline aims for next run (Phase 2.5)
Produce a more uniform beam
1
Test a new in-beam diagnostic
2
Complete the original plan for irradiations of cells for Phase 2
3

## Slide 4: Before next run
Position the scatterer further up the beamline
Produce a prototype for the in-beam diagnostic
Full analysis of RCF from the current run and investigate laser diagnostic and dose-per-shot correlation
Test the incubator and limit the time the cells are in the carousel
Decision made on whether to continue using the SCAPA bio lab or move processing to Marie Boyd's lab
Understand all the errors associated with RCF and create a protocol sheet
Potentially obtain delaminated RCF and conduct a new RCF calibration
Beam Uniformity
Shot-to-shot Variation
Control Survival
RCF Dose Calculation

## Slide 5: Long Term Aims
Further investigate in-beam diagnostics
  Improves shot-to-shot variation
Test configurations with more PMQs
  Improves uniformity
  Improves dose per shot
  Improves energy selectivity
Introduce dipole chicane
  Improves energy selectivity
Introduce an x-ray dose control
  Improves Bio Results
Inserting collimators/introducing a pseudo-beampipe
  Cleans the beam
Establish a permanent beamline at SCAPA
Beam Uniformity
Shot-to-shot Variation
Control Survival
RCF Dose Calculation
Low Dose per Shot
Energy Selectivity
Improve Quality of Bio Results

## Slide 6: In Person Meeting?
When? - February?
  Week 16th (Half-Term)
Where?: