## Slide 1: SmartPhantom
Liam Cooper liam.cooper@stfc.ac.uk
190806

## Slide 2: Mounting Plate

## Slide 3: Manufacture Update
Aluminium Part Delivery due – 12th August
On track. End cap drawings reissued to include rotating mechanism fixture.
Fixture/ Fittings Delivery due – 26th July
Complete.
Lobe Manufacture due – 29th July
Complete and inspected.

## Slide 5: Manufacture Update
Finalise design of rotating mechanism
  Drawings completed/ released for manufacture
  Bearings/ fixtures delivered to RAL
Manufacture rotating mechanism
  Drawings sent to Imperial
Manufacture carbon fibre parts at IC
  Drawing completed/ released for manufacture
  Drawings sent to Imperial
Potting mould design and manufacture
  Still required